# SDLC Role Chart with People Involved

| SDLC Phase | BA Activities | QA Activities | Inputs to Phase | Outputs / Documents / Artifacts | People Involved |
| --- | --- | --- | --- | --- | --- |
| Requirement Gathering & Analysis | Conduct stakeholder interviews, gather business needs, create BRD, support SRD creation | Review requirements, identify testable items, start understanding scope | Business Idea, Stakeholder Interviews, Market Research | BRD, SRD/SRS, Initial RTM | Business Analyst, Stakeholders, Product Owner |
| Design | Clarify requirements, assist in use case and UI flow diagrams, validate design against requirements | Begin writing test strategy, create high-level test scenarios, review design docs | BRD, SRD, Approved Requirements | Wireframes, Use Cases, High-Level Test Plan, Updated RTM | Business Analyst, UI/UX Designer, Solution Architect |
| Development | Provide clarifications on requirements, track scope changes | Prepare test cases, setup test data/environments, write automation framework | Design Documents, User Stories, Use Cases | Test Cases, Test Data, Test Environment Setup, RTM Updated | Developers, Tech Lead, QA, DevOps |
| Testing | Support QA with business logic, participate in defect triage meetings | Execute test cases, log defects, perform regression and performance testing | Code, Test Cases, Test Data | Test Execution Report, Defect Log, Final RTM, QA Sign-Off | QA Testers, Test Lead, Developers |
| Deployment | Validate production readiness, participate in Go/No-Go decision | Conduct smoke testing, support UAT, perform release validation | Deployment Checklist, QA Sign-Off | UAT Feedback, Release Notes, Deployment Plan | Release Manager, QA, DevOps, Product Owner |
| Maintenance | Log change requests, gather new enhancement requirements | Re-test bug fixes, perform regression testing | User Feedback, Support Tickets | Change Requests (CRs), Updated Test Cases, Regression Reports | Support Team, QA, Business Analyst |